**Project Outline:** Career Lunch

**Project Name:**

Career Lunch

**Project Description:**

Career Lunch is a recruitment platform that helps companies find talented people and allows individuals to discover great job opportunities. The goal is to create a professional community where both job seekers and companies can grow and succeed.

**Goals:**

1. Make it easy for companies to find the right talent.
2. Help job seekers showcase their skills and find the best career opportunities.
3. Build a professional platform that connects people and encourages growth.

**Target Audience:**

* **Job Seekers:** People looking for jobs, including fresh graduates and experienced professionals.
* **Employers:** Companies and recruitment agencies that need skilled employees.

**Platform Features:**

**For Job Seekers:**

* Create a profile to show skills, experience, and achievements.
* Search for jobs using filters (location, skills, etc.).
* Get notifications for jobs that match your skills.

**For Employers:**

* Post job openings.
* Search for candidates using advanced filters.
* Manage company profiles to promote their brand.

**General Features:**

* User-friendly design for computers and phones.
* Notifications through email or the platform.
* Support for multiple languages (e.g., Arabic and English).
* A resource section with tips for job seekers and employers.

**Project Timeline:**

**Phase 1: Web Development *(Duration: 2 weeks)***

* **Day 1–3:** Design and layout for the platform.
* **Day 4–6:** Build the job seeker profile and job search features.
* **Day 7–9:** Build the employer profile and job posting features.
* **Day 10–12:** Create the admin dashboard for managing the platform.
* **Day 13–14:** Test all features and fix any issues.

**Phase 2: RPA Development *(Duration: 1 week)***

* **Day 1–3:** Automate the "Application" process to streamline job applications.
* **Day 4–5:** Automate the "Contacts" process to organize communication between job seekers and companies.
* **Day 6–7:** Test the RPA processes and make adjustments.

**Future Plans:**

1. **Add Paid Features:**
   * Membership plans for job seekers and employers with extra benefits.
   * Allow companies to pay for posting premium job ads.
2. **Improve Platform Features:**
   * Use AI to recommend jobs to users.
   * Add advanced tools for employers to find candidates.
3. **Offer Learning Resources:**
   * Add online courses and certifications for users to improve their skills.
   * Host webinars and workshops on career growth.
4. **Expand the Community:**
   * Partner with universities and training centers to find fresh talent.
   * Build a larger network of employers and job seekers.

**Conclusion:**

Career Lunch is a platform designed to connect companies with the right talent and help individuals find their dream jobs. With advanced features and a focus on user needs, the platform is built to grow and succeed in the recruitment industry.

**Prepared by:**  
**Yahya Snedawi**